Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 08 August 2026 |
| --- | --- |
| Name | Shilpa Pachumbre |
| Project Name | House Rent MERN |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation :

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application as Renter/Owner by entering my email, password, and confirming my password. | 2 | High | Shilpa |
| Sprint-1 | Login | USN-2 | As a user, I can log into the application by entering email & password and role-based dashboard redirect. | 2 | High | Shilpa |
| Sprint-1 | Dashboard | USN-3 | As an Owner, I can view OwnerHome dashboard with my listed properties. | 2 | High | Shilpa |
| Sprint-2 | Property Management | USN-4 | As an Owner, I can add new property with title, location, price, image upload to Cloudinary in OwnerHome.jsx | 5 | High | Shilpa |
| Sprint-2 | Property Listing | USN-5 | As a Renter, I can view all properties with images in AllPropertiesCards.jsx | 3 | High | Shilpa |
| Sprint-3 | Booking | USN-6 | As a Renter, I can send booking request for a property from AllPropertiesCards.jsx | 3 | High | Shilpa |
| Sprint-3 | Booking Management | USN-7 | As a Renter, I can view my booking requests and status (Pending/Approved/Rejected) in MyBookings.jsx | 2 | High | Shilpa |
| Sprint-3 | Booking Management | USN-8 | As an Owner, I can view all booking requests in AllBookings.jsx and Approve/Reject bookings | 3 | High | Shilpa |
| Sprint-4 | Search Filter | USN-9 | As a user, I can filter properties by location and price range | 2 | Median | Shilpa |
| Sprint-4 | Image Hosting Fix | USN-10 | As a system, property images should be permanently stored on Cloudinary to fix Render server sleep issue | 2 | High | Shilpa |

Project Tracker, Velocity & Burndown Chart:

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 08 Aug 2026 | 13 Aug 2026 | 6 | 13 Aug 2026 |
| Sprint-2 | 8 | 6 Days | 14 Aug 2026 | 19 Aug 2026 | 8 | 19 Aug 2026 |
| Sprint-3 | 8 | 6 Days | 20 Aug 2026 | 25 Aug 2026 | 8 | 25 Aug 2026 |
| Sprint-4 | 4 | 6 Days | 26 Aug 2026 | 31 Aug 2026 | 4 | 31 Aug 2026 |

Velocity:

Imagine we have a 6-day sprint duration, and the velocity of the team is 6.5 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts